CSE 499A: Project Work | Section: 15 | Group: 07 | Members: Ashraful Islam (2212669042) , Tanushree Das (2212225042

# Project Progress Report: Arsenic Skin Detection using Machine Learning

Project Summary

Our project aims to detect arsenic-infected skin from images using deep learning. The system analyzes skin images and predicts whether the skin is arsenic affected or not. We are also developing a chatbot and a web system to make the project more interactive and useful for users.

Work Done So Far

Completed model training using CNN and ResNet50.

Evaluated model performance using accuracy, precision, recall, and F1-score.

Organized chatbot knowledge base in English and Bangla using text files.

Created different topic files such as common questions, skin care, medical care, safe water, and others.

Started backend structure and API setup for the system.

Work in Progress

Implementing the chatbot system using the prepared knowledge base.

Working on web implementation for the project.

Connecting chatbot, model, and web interface together.

Testing the system and trying to fix some problems that appeared during implementation.

Improving chatbot responses and system functionality.

Next Steps

- Fix current implementation issues.

- Complete chatbot integration with the prediction system.

- Improve web interface and system performance.

- Test the full system with real user input.

- Prepare the system for final deployment.

Challenges

Some technical issues during chatbot and web integration.

Ensuring smooth communication between model, API, and website.

Debugging errors during system implementation.

Managing system performance with limited resources.